Tiny Homes

| **Services** | **Time Duration** | **Price** |
| --- | --- | --- |
| UI/UX Design | 1 week (5 revisions) |  |
| Front End Development (Website Interface) | 2 weeks |  |
| Employee Portal & Admin/HR Portal (Interface) | 2 weeks |  |
| Educational Services |  |  |
| Forums |  |  |
| **Integrations** | | |
| Database Structure | 4 days |  |
| Database Integration | 1 day |  |
| Quick Books | 3 days |  |
| Payment Integration | 2 days (if Only one Integration) |  |
| Doc Send | 1 day |  |
| Dropbox | 1 day |  |
| Email Sending | 3 days (if emails are connected to your server) |  |
| Timesheets, Contracts & Templates | 10 days |  |
| Accounts Management | 5 days |  |
| Form Integration | 4 days |  |
| Payroll Management | 5 days |  |
| Fund Request (Donation) | 3 days |  |
| Chat Integration between Employee & Admin | 1 week |  |
| Event Calendar | 3 days |  |
| Dual Domain Integration | 48 to 72 hours |  |
| Search Integration | 1 day |  |
| E-commerce Integration |  |  |
| APIS for External Services |  |  |
| **Functionality** | | |
| Training Material Adding | 3 days |  |
| Investigation Case Study | 3 days |  |
| Password Manager | 3 days |  |
| Incident management platform | 3 days |  |
| Announcement Section | 3 days |  |
| Design and Visualization | 3 days |  |
| Customization and Personalization | 3 days |  |
| Template Library Funcationalities | 3 days |  |
| Data Management and Security | 3 days |  |
| Premium Functionalities | 3 days |  |
| Feedback and Rating System | 3 days |  |
| Customer Support | 3 days |  |
| Updates and Enhancements | 3 days |  |
| Analytics and Reporting | 3 days |  |